Cureate Connect

Demo Build Session — April 21, 2026

| Date | Tuesday, April 21, 2026 |
| --- | --- |
| Scope | Cureate Connect buyer-facing prototype |
| Total changes | 53 changes across 8 files |
| Files touched | CartDrawer.tsx, cartContext.tsx, purchaseOrdersData.ts, ViewCartButton.tsx, POStatusBadge.tsx, purchase-orders/page.tsx, purchase-orders/[id]/page.tsx, products/page.tsx |

This document summarizes all changes made to the Cureate Connect prototype during the April 21 build session. Changes span UI terminology, data architecture, new features, layout fixes, and design system standardization.

## 1. Navigation & Sidebar

- Removed "Products V2" duplicate page from sidebar navigation entirely

- Restructured "Purchase Orders" into a collapsible parent with two sub-sections: Drafts and Submitted

- Fixed active state highlighting using usePathname() across all pages

## 2. Terminology Updates (system-wide)

- "View Cart" → "View Draft PO" everywhere

- "Shopping Cart" drawer title → "Draft Purchase Order"

- "Added to PO" → "Added to Draft PO" in cart drawer

- "Other Purchase Orders" → "Other Draft POs" in expanded PO selector

- "Continue to Checkout" bottom CTA remains; "View Purchase Order" removed from confirmation step

- "Submit Purchase Order" confirmed as primary confirmation CTA

## 3. PO Status Set — Updated and Expanded

- Full status lifecycle: Draft → In Review → Processing → Confirmed → Delivered → Invoiced → Paid → Cancelled

- Updated status badge colors for all new statuses

- Updated mock data: "Processing" corrected to "In Review" to reflect correct lifecycle

## 4. Delivery Date — Added Throughout

- Cart drawer: delivery date shown inline next to PO name in both collapsed and expanded PO selector views

- Purchase Orders summary page: Delivery Date added as a dedicated column in the table

- PO detail page: Delivery Date section added to the info card

- Draft PO detail: delivery date is an editable dropdown of upcoming Wednesdays

- Non-draft PO detail: delivery date renders as read-only text

## 5. Delivery Week + Recurring Order Selector (Google Calendar pattern)

- Replaced flat week-list picker with a two-selector inline UI: Delivery week + Repeat

- Repeat options: Does not repeat / Weekly every Wednesday / Bi-weekly / Monthly / Custom

- Custom expansion: Every N Week(s)/Month(s) + Ends (Never / On date / After N deliveries)

- Recurring badge appears when any repeat mode is active

- "Ordering for: Week of [date] ✏️" persistent banner in cart drawer — pencil opens inline editor

- Same delivery + repeat pattern implemented consistently in cart drawer and PO detail page

## 6. Purchase Orders Summary Page

- Added status tabs below header: Draft | In Review | Processing | Confirmed

- Added date range filter dropdown (right of tabs): Last 30 days (default) / 2 months / 3 months / 6 months / Custom Range

- Removed ViewCartButton from PO summary page (cart only on Products and Draft PO detail)

## 7. Cart Drawer — Auto-save + Draft PO Binding

- Draft PO and cart are now one-to-one: a Draft PO IS the cart, not a separate object

- Every add/remove/quantity change auto-saves to Draft PO line items immediately via updateDraftPOLineItems()

- "Draft saved ✓" indicator appears briefly after each change then fades out

- purchaseOrdersData.ts converted to a mutable in-memory store

- PO detail page re-reads live data when drawer closes so totals and line items always stay current

## 8. Cart Drawer — Staged Items + PO Assignment Flow

- New shopping flow: user can add items before selecting a PO

- Button shows "Add to Draft PO 🛒 N" when items are staged but no PO is selected

- Opening drawer in staged mode shows "Assign to a Purchase Order" prompt with existing Draft POs listed

- Selecting an existing PO merges staged items into it

- "Create New Draft PO" option auto-generates a PO with next available Wednesday delivery date

- On drawer close with unassigned staged items: confirmation prompt before discarding

## 9. PO Detail Page — Layout Overhaul

- Replaced broken 3-column layout with a clean 2-column layout: 55% buyer/shipping | 45% order meta + delivery

- Left column: buyer identity + address + contact in a contained card

- Right column: 2×2 meta grid (Date of Order / Cureator / Total / Vendors) + divider + Delivery Date section

- Lock state: non-Draft POs show lock icon + "This PO is locked" message, hide all edit controls

- "View Draft PO" button syncs PO line items into cart context before opening drawer

- Confirmed/non-Draft delivery date renders as plain read-only text

## 10. ViewCartButton — Fixed and Standardized

- Removed overflow-hidden that was clipping the cart icon

- Balanced padding: px-4 on both sides

- Cart SVG icon set to explicit 20×20px with shrink-0

- whitespace-nowrap added to prevent text wrapping at any viewport size

## 11. Design System Standardization (all three pages)

- H1 standardized: text-[24px] font-black text-[#1f1f1f] across Products, PO Summary, and PO Detail

- Header bar height standardized: py-4 across all pages

- Search pill standardized: h-[38px] text-[13px]

- CTA buttons standardized: h-[38px] px-4 text-[13px] font-bold rounded-full

- Products page filter pills scaled down: h-[30px] text-[12px] px-3 (was h-[36px] text-[14px] px-4)

- Category pills scaled down to match filter pills

- "Filter by" label scaled to text-[13px]

- List/Grid toggle scaled down to match pill system

- Filter rows padding tightened: px-9 py-2

## 12. Bug Fixes

- Corrected delivery dates in mock data to fall on actual Wednesdays (April 30 is a Thursday — fixed to April 29)

- Fixed setState during render error in CartDrawer success countdown (separated shouldClose into its own useEffect)

- Success dismissal countdown extended from 4s to 8s

- Green left border removed from all vendor cards in cart drawer and PO detail — final pass

- Full-bleed dividers converted to standalone h-[2px] elements throughout cart drawer

Next Steps

- Deploy latest build to Vercel for stakeholder review

- Push updated screens to Figma (Prototype Screens — April 2026 page)

- Begin Recurring Order feature build-out (PRD shared separately)

- Mobile responsive pass across all updated pages

Cureate Connect — Confidential

Build Session Summary — April 21, 2026